| Meeting dates & times /Tasks Comments | Tues 2th Feb 15h00 (BANG) | Fri 13th Feb 14h00 | Tues 17th Feb 14h00 | Tues 24th Feb 10h00 | Tues 3rd March 10h00 | Tues 10th March 10h00 | Tues 17th March 14h00 | Wed 25th March 10h00 | Wed 1st April 14h00 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Group meeting: Introduction to Bang supervisors (IM Venter, WD Tucker and MJ Norman) | Group meeting: Combined meeting (MJ Norman & WD Tucker) | Separate meetings. | Combined meeting (MJ Norman, WD Tucker & IM Venter) | Separate meetings. | Combined meeting (MJ Norman, WD Tucker & IM Venter)) | Separate meetings. |  |
| Thesis Document | Create document using Honours Project Guidelines from the website as well as Thesis doc from Word | Introduction | Present your abstract and introduction of your project. Feedback and wayforward |  |  | Finalise write-up. Let someone proof read your document! | Finalise write-up. Let someone proof read your document! | Hand in final document on Friday (20th March) before 12h00. |  |
| URD | Fill in headings | Talk to people | Continue with URD write-up. Interview stakeholders. | Continue with URD | Complete URD |  |  |  |  |
| RAD | n/a |  |  | Start write-up of RAD. | Write-up RAD | Complete RAD | Complete RAD |  |  |
| Literature Survey | Familiarising yourself with your topic, and how it's implemented. Read and explore. literature on your topic. | Familiarising yourself with your topic, and how it's implemented. Read and explore. literature on your topic. | Add all literature found to your bibliography – use the Harvard Notation | Keep on reading |  |  |  |  |  |
| Presentation/deliverable | Write one paragraph that describes what you want to do, and why you want to do it | Write an Abstract and introduction for your project |  |  |  | Use thesis to Prepare slides for mock presentation | Use thesis to Prepare slides for mock presentation | Mock presentation | 1th April Present |
| Website |  | Design website |  |  | Put plan onto website, upload the website. | Add RAD to website | Add RAD to website |  | Put presentation on website |

RED means completed.

BLACK means still to be done