| Tasks | 14h July | 21st July | 28h July | 4th Aug |  | 11th Aug | 18th Aug |  | 25th Aug | 29th August – 7th Sept | 9th Sept |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thesis Document | Edit documentation | Finalise the editing of the documentation. |  |  |  | Make changes to object’s pseudo code as development occurs to the system. |  |  |  | Finalise Documentation | Hand in on the 10th by uploading to the website. |
| Win32 Application (on PC) |  |  |  | Determine which language to use. |  | Analyse how the best approach the implementation. |  | Conclude on language and approach. | Write c++ code that reads and write files. | Write a batch file to kick start the win32 application. | Finish the win32 application. |
| Bluetooth Code (on PC) |  | Read more about win xp Bluetooth programming | Choose the language to use. | Discover devices and services on remote devices |  | Begin Connect to a remote device and communicate with it. |  | Finalize connecting, continue with the communicating part. | If problems still occurs when communicating try forums, different APIs, and try different approaches. |  |  |
| Bluetooth Vibration Agent (on Phone) | Choose the language to use. | Design and implement an application in c++ carbide that uses Bluetooth to communicate. | Finalize communication the application. | Read forums for help on how to cause the application to vibrate and try to communicate with the Bluetooth code which is running on the PC. |  |  |  |  |  |  |  |
| Presentation |  |  |  |  |  |  |  |  |  | Prepare for presentation Begin creating slides | Complete the slides by 9th September; Presentation 11th September |
| Website | Update Site |  | Update Site |  | Update Site |  |  |  | Update Site |  | Update Site |

Holiday