| Tasks | 16h Sept | 23rd Sept | 30th Sept | 7th Oct | 14th Oct |  | 21st October – 3rd November |  |  |  |  | 3rd – 4thNov |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thesis Document | Edit documentation | Finalise the editing of the documentation. | Begin design for user testing and User Manual | Finish User Manual and continue with layout for Testing in Documentation. | Complete the Testing, Begin the Installation Guide. |  |  |  | Complete the Installation Guide and the complete the entire Documentation |  |  | Hand in the completed documentation and upload on the website |  |  |
| Win32 Application (on PC) | Complete the code. | Design a user interface. | Complete the user Interface. | Make it robust. |  |  |  |  |  |  |  |  |  |  |
| Bluetooth Code (on PC) | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | End the implementation of the Bluetooth Code. |  |  |  |  |  |  |  |  |
| Bluetooth Vibration Agent (on Phone) | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | Continue with debugging and try to make it work. | End the implementation of the Bluetooth Vibration Agent. |  |  |  |  |  |  |  |  |
| Presentation |  |  |  |  |  |  | Prepare for presentation Begin creating slides |  |  |  | Complete the slides |  |  |  |
| Website |  |  |  |  |  |  | Update Site |  | Update Site |  | Complete Update |  |  |  |
| Code Documentation | Document the Source Code Used in the project |  |  |  |  |  |  |  | Complete the documentation. |  | Upload on the website. |  |  |  |

Holiday