| Meeting dates & times /Tasks Comments | Wednesday 6th Feb 10h00 | Wed 13th Feb 12h00 | Wednesday 20th Feb 12h00 | Wednesday 27th February 12h00 | Wednesday 6th March 10h00 | Wednesday 13th March 10h00 | Holiday 15th – 24th March | 2nd April 14h00 | 3rd April 14h00 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Identify users to interview | Identify users to interview or give a questionnaire to. Note questionnaire or probes and add as appendix. | Identify users to interview or give a questionnaire to. Note questionnaire or probes and add as appendix. | Identify someone (Writing Centre) to read your doc. & organise someone for checking the presentation. | Mock Presentation on Tuesday 2nd April (have a look at what was done before at 14h00) | Mock Presentation on Tuesday 2nd April (have a look at what was done before at 14h00) |  |  | The real McCoy on Wednesday! (09h00 – 11h00) |
| Thesis Document | Create document using Honours Project Guidelines from the website as well as Thesis doc from Word | See previous week! Complete the project outline (using Honours Project Guidelines) | See that you understand how to use the Styles and how to compile an Index, the Table of Contents, List of Figures etc. | and start with RAD. | - Check Index and add indexes - Bibliography – at least 5 entries. | - Check Index and add indexes - Bibliography – at least 5 entries. | Finalise write-up. Let someone proof read your document! |  |  |
| URD | Fill in headings Look at the questionnaire. | Fill in headings Start write-up of URD. | Finnish with URD write-up. Interview stakeholders. | Edit with the suggestions I made. Complete URD |  |  |  |  |  |
| RAD | n/a | Fill in headings |  | Start write-up of RAD. | Write-up RAD | Write-up RAD | Complete RAD |  |  |
| Literature Survey | Familiarising yourself with your topic, and how it's implemented. Read and explore. literature on your topic. | Read and explore. some more – use Google Scholar.. | Read and explore. some more – use Google Scholar.. Add all literature found to your bibliography – use the Harvard Notation | Keep on reading |  |  |  |  |  |
| Presentation/deliverable | Write one paragraph that describes what you want to do, and why you want to do it This will be used as the abstract | Write one paragraph that describes what you want to do, and why you want to do it This will be used as the abstract |  |  |  |  | Use thesis to Prepare slides for mock presentation | Presentation – Tuesday mock presentation |  |
| Website | Ask Frieslaar intelligent.networking@gmail.com | Ask Frieslaar intelligent.networking@gmail.com See Create website | Put plan onto website Ask Frieslaar intelligent.networking@gmail.com See Create website | Ask Frieslaar about the server. Add URD to website | Ask Frieslaar about the server. Add URD to website | Ask Frieslaar about the server. Add URD to website | Add URD & RAD to website |  |  |