| Tasks | 15th April | 22th April | 29th April | 6th May | 13th May | 20th May | 27rd May |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Comments |  | Combined meeting |  | Combined meeting |  |  |  |
| Thesis Document | Correct & edit the document. Create 3 new chapters with subheadings for UIS, OOA and OOD – see p3 | Create 3 new chapters with subheadings for UIS, OOA and OOD – see p3 | Start with the write up of the UIS | Start write up of the OOA & complete the UIS write-up | Complete write-up of OOA | Complete write-up of OOD | Hand in completed document to supervisor on Monday the 28th May |
| OOA | Read through the docu-mentation of this carefully and see that you understand it! | Read through the docu-mentation of this carefully and see that you understand it! | Start with analysing the RAD to create OOA | To create the OOA use your Requirements as stated in the RAD. |  |  |  |
| OOD |  | Start with User Interface Specification Do a Mock-up of the prototype |  |  | Start with OOD |  | Complete OOD |
| UIS |  |  | Revise UIS | Complete UIS |  | Update changes to UIS |  |
| GUI & prototype |  |  | Start with the planning of the prototype | Program GUI/ prototype | Program GUI/ prototype | Program | Complete GUI/ prototype |
| Other | Look at previous projects | Look at previous projects and find an emulator for your cell-phone. |  |  |  |  |  |
| Presentation |  |  |  |  |  | Look at what must be in the presentation. Come with some suggestions. | Prepare slides for mock presentation (29th May) & actual presentation on the 30th |
| Web-site | Update web site |  |  |  |  | Check and update | Put new plan, thesis & presen-tation on web site |

Will not be available