| Tasks | 15th July | 22 July | 29th July | 5th Aug | 12th Aug | 19th Aug |  | 26th Aug | 30th Aug– 8th Sept | 9th Sept | 11th Sept |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Thesis Document | Finalise the editing of the documentation | Finalise the editing of the documentation - & editing Update any changes to the design – e.g. objects | Make changes to object’s pseudo code as you develop the software, document all changes etc. in the code & start on the User’s guide (User’s Guide a deliverable for the next term only!) Insert a section at the top of every program that indicates what it does, who write it etc. Also indicate what the program expects as input and what its output is. |  |  |  |  |  | Finalise Documentation and hand in on the 10th September |  |  |
| Re-visit the GUI and make changes or redesign | Check the GUI and see if you are happy that it deals with all the options . | Re-design parts of the GUI or the whole GUI or just change it for the time being to red – so that you can change it later |  |  |  |  |  | Replace screenshots with screenshots of the current program (it will have changed) | Finalise GUI |  |  |
| Plan back-ups and revisions |  |  |  |  |  |  |  |  |  |  |  |
| Create & populate database |  | Create & populate (add a few data references to) the MySQL database or put together files to be used in programme |  |  |  |  |  |  |  |  |  |
| Programming task | Plan the approach by breaking task into objects or modules to program | Plan the approach by breaking task into objects or modules to program | Program 1st task/module /object | Program 1st & 2nd task/module /object | Programming |  | Program 4th task/module /object | Finalise programming & testing |  |  |  |
| Testing and refining with a basic data set | Read about MySQL database and decide on its structure or if you use files how it will be used. | Read about software & tools you wish to implement | Read about software & tools you wish to implement |  | Decide on a subset of testing data |  | Testing and refining |  |  |  |  |
| Presentation |  |  |  |  |  |  |  |  | Prepare for presentation | Mock 10th Sept. Present | Present 11th September |
| Website | Update NB | Update NB |  |  |  |  |  | Update NB | Update NB |  |  |

Holiday	 Complete  	    Still needs to be done